PMXT Historical Live Replay Plan

Status: Draft v3

Date: 2026-03-25

Supersedes: polyarb_detector_improvement_plan_v2.docx

1. Executive Summary

The next realistic step is not another detector-first rewrite. PolyArb already has most of the live execution ledger path:

- services/simulator/main.py restores separate paper and live portfolios and starts live loops when enabled

- services/simulator/live_coordinator.py persists live_orders, live_fills, PaperTrade(source="live"), and PortfolioSnapshot(source="live")

- services/simulator/live_reconciler.py reconciles submitted orders into confirmed fills

- shared/models.py already contains LiveOrder and LiveFill

What PolyArb does not have is a historical replay path that uses that same machinery. The current backtest is still a daily snapshot replay that writes PaperTrade rows directly from scripts/backtest.py. That is useful for coarse regression, but it is not a live-style execution test.

This v3 plan changes the priority:

1. Use PMXT historical data as the chronological market-data source

2. Replay it oldest to latest

3. Route execution through a live-style ledger path

4. Measure fills, partial fills, expirations, settlement, and portfolio evolution under one realistic code path

5. Only after that baseline exists, revisit detector search-space and embedding work

2. Why The v2 Detector Plan Is No Longer The Right First Move

The v2 document was strong on detector search-space reduction, but it assumed the highest leverage was classifier precision. The repo review says otherwise.

Correction 1: the current backtest is not execution-realistic

scripts/backtest.py advances one day at a time, fetches the latest snapshot at or before the day boundary, and writes PaperTrade rows directly after compute_vwap(). It bypasses:

- live order creation

- live fill reconciliation

- order aging / expiration

- pending order state

- separate live ledger persistence

That means any detector improvement is still being scored on a simplified execution path.

Correction 2: the live path already exists

Unlike the earlier assumption, PolyArb is not missing all live infrastructure. The codebase already has:

- a validated execution bundle builder in services/simulator/pipeline.py

- a live coordinator

- a live reconciler

- live_orders and live_fills tables

- a dashboard paper/live source split

The missing piece is historical replay through those components.

Correction 3: PMXT SDK and PMXT archive are different roles

As of 2026-03-25:

- PMXT docs show fetchOHLCV, fetchOrderBook, fetchTrades, watchOrderBook, and watchTrades

- PMXT docs describe fetchOrderBook as the current book and watch* methods as real-time

- PMXT docs note Polymarket fetchTrades requires an API key

- PMXT archive search results show hourly Parquet dumps of Polymarket order book and trade data, updated hourly

Conclusion:

- use the archive as the historical backfill source

- use the SDK for forward collection, metadata gaps, and future live ingestion

- do not assume the SDK alone can reconstruct old order books from scratch

Correction 4: we do not yet know PMXT historical coverage for E1

The PMXT archive results visible during this review show hourly dump examples in late February and March 2026. That does not prove the archive reaches back to the full E1 window (2024-09-24 to 2026-01-25).

So the realistic plan is:

- first inventory the actual oldest available PMXT dump

- only promise replay windows the archive truly covers

- keep the Becker-based daily backtest for older periods if PMXT does not go back far enough

Correction 5: current dashboard/source assumptions are still binary

The dashboard and API filter by source but assume a paper/live worldview. A replay mode can reuse source="live" only if it runs in a separate replay database. Reusing the operational live DB is not acceptable.

Correction 6: the simulator still treats live as a side effect of paper execution

Today SimulatorPipeline.simulate_opportunity() executes the paper legs first and only then optionally submits the same bundle to the live coordinator. That is fine for current paper+live sidecar behavior, but it is the wrong boundary for a historical live-style backtest.

The execution sink must be split so paper, live, and replay can all consume the same validated bundle independently.

3. Goal

Build a historical live replay mode that replays PMXT data from oldest to latest and uses the same execution concepts as live trading:

- validated execution bundles

- order intent

- pending orders

- partial fills

- fill reconciliation

- settlement

- portfolio snapshots

- live-style trade ledger output

This replay should produce a dataset the current dashboard can inspect with minimal changes.

4. Non-Goals

This plan does not do the following in v1:

- replace the existing daily backtest entirely

- implement tick-perfect queue-position simulation

- promise full E1 replay until PMXT archive coverage is verified

- add Kalshi replay in the first iteration

- redo search-space reduction, embeddings, or classifier prompts before replay exists

- merge replay data into the operational live database

5. Current Code Reality

Historical path today

- scripts/backtest.py is a day-by-day replay over price_snapshots

- scripts/backtest_from_dataset.py builds daily snapshots from Becker trade history

- the backtest writes PaperTrade and PortfolioSnapshot rows directly

Live path today

- services/simulator/main.py restores paper and live portfolios separately

- services/simulator/pipeline.py builds ValidatedExecutionBundle

- services/simulator/live_coordinator.py persists order intent, fills, snapshots, and settlement rows for source="live"

- services/simulator/live_reconciler.py turns venue order state into confirmed fills

Architectural implication

The shortest path to realism is not “make the backtest more complicated.” It is:

1. keep the validated bundle builder

2. refactor execution into pluggable sinks

3. drive a replay sink with chronological PMXT data

6. Recommended v1 Architecture

6.1 Data sources

Use two historical sources, each for the thing it is good at:

- PMXT archive: execution-time market state

- hourly order book snapshots

- hourly trade snapshots / history

- Becker dataset or existing metadata DB: market metadata and authoritative resolution outcomes

Do not try to rebuild everything from one source if that source is incomplete.

6.2 Replay database strategy

Use a dedicated replay database, for example polyarb_replay.

Why:

- the dashboard already understands source="live"

- replay can write source="live" safely inside an isolated DB

- no UI change is required for the first pass

- actual operational live trading data stays clean

If side-by-side comparison in the same DB is needed later, add run_id and a third execution mode such as replay. Do not take that complexity in v1.

6.3 New runtime components

Add the following components:

A. ReplayClock

Responsibility:

- produce strictly increasing replay timestamps

- expose “current simulated time”

- guarantee no lookahead

Behavior:

- sort PMXT inputs oldest to latest

- advance one replay step at a time

- only expose data with event.timestamp <= replay_clock.now

B. ReplayStateStore

Responsibility:

- read PMXT Parquet windows efficiently

- maintain the latest visible book/trade state per outcome

- optionally materialize compact price_snapshots rows for detector and dashboard compatibility

Important design choice:

- do not bulk-import the entire archive into Postgres up front

- stream one replay window at a time from Parquet via DuckDB / Arrow and only persist compact state that the app actually needs

C. ReplayExecutionAdapter

Responsibility:

- act like a venue adapter, but against historical PMXT state

- accept order submissions

- decide whether they fill, partially fill, expire, or remain pending

- expose order state transitions to a replay reconciler

This is the historical equivalent of LiveExecutor, not a separate “toy simulator.”

D. ReplayOrderReconciler

Responsibility:

- consume pending replay orders

- inspect future PMXT snapshots/trades after order submission

- emit fill events into the same live-style ledger flow

E. ReplayRunner

Responsibility:

- orchestrate the whole loop

- feed changed markets into detection

- run optimization

- dispatch validated bundles into the replay execution sink

- trigger settlement

- write snapshots and summary metrics

7. Fill Model For v1

The replay must stay realistic and honest about PMXT archive limits.

7.1 What v1 can model

- top-of-book price at each archive timestamp

- visible depth at that timestamp

- partial fills up to visible size

- delayed fills on later snapshots

- expiration if enough liquidity never appears

- conservative slippage and fees

7.2 What v1 cannot honestly model

- exact queue position

- intrahour path between archive snapshots

- hidden liquidity

- maker priority

- millisecond-level trade sequencing

7.3 Conservative execution rules

Use conservative defaults:

- orders become eligible only after REPLAY_SUBMISSION_DELAY_SECONDS

- aggressive orders fill no better than the next visible contra side

- max fill per step is capped by visible_depth * REPLAY_MAX_BOOK_PARTICIPATION

- if cumulative visible depth is insufficient before REPLAY_ORDER_TTL_HOURS, order expires

- if no PMXT order book exists for the market at that step, the order does not fill

This is intentionally harsher than the current midpoint fallback path.

8. Required Refactor Before Replay

Before replay can exist, the execution boundary must be cleaned up.

Current problem

SimulatorPipeline.simulate_opportunity() still does:

1. build validated bundle

2. execute paper legs

3. optionally submit the same bundle to live

That means live and replay are downstream side effects of paper execution.

Required change

Split execution into three layers:

1. Opportunity preparation

- load opportunity / pair / market context

- build ValidatedExecutionBundle

2. Execution sink

- PaperExecutionSink

- LiveExecutionSink

- ReplayExecutionSink

3. Ledger persistence

- trades

- live orders

- live fills

- snapshots

This refactor is a prerequisite. Without it, replay will remain entangled with paper execution.

9. Implementation Plan

Phase 0 - PMXT Archive Audit

Objective

Verify what PMXT historical data actually exists before promising a long-window replay.

Work

- build a small audit script against PMXT archive samples

- record:

- oldest visible dump

- newest visible dump

- cadence gaps

- schema

- per-file size

- number of unique markets / outcomes per hour

- confirm whether trade files and order-book files can be joined by outcome ID and timestamp

Deliverable

- docs/research/pmxt_archive_audit_2026-03-25.md

Acceptance criteria

- we know the true oldest-to-latest replay window we can support

- we know whether PMXT can cover E1 fully, partially, or only recent windows

Phase 1 - Extract Execution Sinks

Objective

Make paper, live, and replay independent consumers of the same validated bundle.

Files to change

- services/simulator/pipeline.py

- services/simulator/live_coordinator.py

- tests/integration/test_simulator_pipeline.py

- tests/unit/simulator/*

Work

- keep _build_validated_bundle()

- extract paper execution into a dedicated sink

- add an execution dispatch layer

- preserve current paper behavior as the default

- keep current live behavior unchanged from the user’s perspective

Acceptance criteria

- paper mode behavior is unchanged

- live mode still works

- replay can plug in without forcing paper execution first

Phase 2 - Build Replay State Store

Objective

Load PMXT data chronologically without exploding Postgres size.

New components

- services/replay/pmxt_loader.py

- services/replay/replay_clock.py

- services/replay/state_store.py

Work

- read archive Parquet by hour

- normalize to internal rows:

- ReplayBookSnapshot

- ReplayTradeEvent

- ReplayResolutionEvent

- maintain the latest visible state for each outcome

- publish compact market snapshots for downstream code that expects price_snapshots

Acceptance criteria

- a 24-hour PMXT window can be replayed deterministically

- the detector sees only data available at that replay timestamp

Phase 3 - Build The Historical Venue Adapter

Objective

Represent replay execution as orders and fills, not direct synthetic trades.

New components

- services/simulator/replay_executor.py

- services/simulator/replay_reconciler.py

Work

- implement submit_order()

- maintain pending replay orders

- fill against later visible PMXT book depth

- reconcile partial fills over time

- write live_orders and live_fills

- write PaperTrade(source="live") only for confirmed replay fills inside the replay DB

Acceptance criteria

- replay generates pending orders before fills

- partial fills and expirations are possible

- no direct trade row is written without a corresponding replay fill event

Phase 4 - Build Oldest-To-Latest Replay Runner

Objective

Run the real PolyArb pipeline over PMXT history in chronological order.

New entry point

- scripts/replay_live_backtest.py

Loop

For each replay timestamp:

1. advance ReplayClock

2. update visible PMXT state

3. materialize compact market snapshots as needed

4. rescan only markets changed in that interval

5. optimize detected opportunities

6. dispatch bundles to ReplayExecutionSink

7. reconcile fills against later PMXT state

8. settle newly resolved markets

9. write PortfolioSnapshot(source="live")

Acceptance criteria

- replay is strictly oldest to latest

- no future state is visible

- a replay run produces:

- live_orders

- live_fills

- paper_trades(source="live")

- portfolio_snapshots(source="live")

Phase 5 - Reporting And Validation

Objective

Compare the current daily backtest to the new replay path on the same historical window.

New metrics

- fill rate

- partial fill rate

- expiration rate

- average time to fill

- realized slippage vs visible mid

- realized PnL

- unrealized PnL

- max drawdown

- capital utilization

- opportunity-to-fill conversion rate

Deliverables

- replay summary JSON

- dashboard review on the replay DB

- one written comparison report against the daily backtest

Acceptance criteria

- we can explain where replay and daily backtest diverge

- we can attribute divergence to data fidelity or execution-path fidelity, not guesswork

Phase 6 - Reprioritize Detector Work After Replay Exists

Only after the replay baseline is working should we resume the detector improvements from v2:

- search-space reduction

- event/topic clustering

- embedding upgrade

- classifier benchmark

- prompt improvements

At that point they can be measured against a more credible execution harness.

10. Recommended Order Of Work

1. PMXT archive audit

2. execution sink refactor

3. replay state store

4. replay executor + reconciler

5. oldest-to-latest runner

6. one 7-day replay window

7. one 30-day replay window

8. only then detector/embedding work

This ordering is deliberate. Do not start by tuning the detector while the evaluation harness still shortcuts execution realism.

11. Timeline

Week 1

- Phase 0 archive audit

- Phase 1 execution sink refactor

Week 2

- Phase 2 replay state store

- Phase 3 replay executor / reconciler

Week 3

- Phase 4 replay runner

- first 7-day replay on the oldest PMXT window actually available

Week 4

- first 30-day replay

- Phase 5 reporting

- go / no-go decision on resuming detector work

This is a more realistic four-week plan than trying to combine PMXT adaptation, replay realism, detector search-space changes, embedding migration, and cross-model benchmarking all at once.

12. Risks And Decisions

Risk 1: PMXT archive does not cover the full historical range we want

Decision:

- support the actual PMXT oldest-to-latest window first

- keep Becker-based daily backtest for older history

Risk 2: archive size is too large for naive Postgres import

Decision:

- stream Parquet windows directly

- only persist compact state and replay outputs

Risk 3: hourly cadence misses sub-hour opportunities

Decision:

- be explicit that v1 replay is “hourly live-style replay,” not tick-perfect replay

- prefer conservative execution assumptions over optimistic ones

Risk 4: replay data pollutes actual live metrics

Decision:

- isolate replay in a dedicated database

Risk 5: detector rescans become too expensive

Decision:

- rescan only markets touched in the current replay window

- optimize later if profiling says it is necessary

13. Success Criteria

This plan succeeds when all of the following are true:

- replay runs strictly oldest to latest with no lookahead

- replay uses the same validated execution bundle path as live

- replay creates order intent before fills

- replay fills are capped by visible PMXT depth

- replay outputs are inspectable in the dashboard through the replay DB

- we can compare replay PnL to the current daily backtest for the same window

- detector improvements can then be judged on a more realistic historical harness

14. Bottom Line

The realistic plan is:

- not “adapt PMXT data and keep the same daily backtest”

- not “redo the detector first”

- yes “build a PMXT oldest-to-latest replay that uses the live-style order and fill ledger already present in the repo”

That is the shortest path from today’s codebase to a backtest that actually behaves like live trading.